- 74-1.005 Execution.

(1) The Execution phase involves carrying out and managing all the activities described in the Project Management Plan.

(2) The majority of Execution phase activities and documentation will be associated with the Agency’s specific Systems Development Life Cycle (SDLC) process and requirements.

| EXECUTION PHASE ‒ Requirements by Risk & Complexity Category |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | 4 | 3 | 2 | 1 |
| Operations and Maintenance (O&M) Plan | Required ‒ Develop an O&M Plan prior to the scheduled completion of the project’s Execution phase. Document concurrence from those responsible for the operation and maintenance (e.g., financial, information technology, and operational managers, etc.) on their readiness to support the system from a budgetary, staffing, technology, and operational perspective after go-live. |  |  | Recommended |
|  | 4 | 3 | 2 | 1 |
| Project Management Plans | Required ‒ As necessary, update Project Management Plan documents. |  |  |  |

(4) Agency project management activities required during the Execution phase are further described in rule 74-1.006, F.A.C. ‒ Monitoring and Controlling.

Rulemaking Authority 282.0051(18) FS. Law Implemented 282.0041, 282.0051 FS. History‒New 7-16-15, Amended 8-1-16.